# Allocation/Consumption

# Bom/Matreq

| Document Approval |  |  |  |
| --- | --- | --- | --- |
| Approver | Approved Date | Rejected Date | Comments |
| Brian Chapple |  |  |  |
| Larry Buchan |  |  |  |

Part 1 Functionality Overview

Objectives (Why are we doing this?)

In Summary, there are 4 main goals/enhancements

- Inventory allocation/consumption

- BOM Comparison with Matreq

Enhancement - Inventory Allocation/Consumption

The current system allocates and consumes inventory based on the inventory being associated to a particular Work Order line item. The goal is to expand that function in that it can also be done against the work order as a whole as well as the job associated to a work order.

The concept is that in some cases, materials will be purchased for a work order in general and not specific to any line item. Or, the same can be said at the job level.

For example, sheet stock. When purchasing and using sheet stock that is custom ordered for a job, it is for the job as a whole. Meaning

- We purchase 50 sheets for a particular job.

- Those 50 sheets are enough material + scrap to build all the items on the order.

- The order is then split up into numerous line items.

- Allocating some ratio of the 50 sheets to the different line items is difficult.

- Rather, as each line is completed, it could just dip into the pool of inventory allocated to the work order or JOB itself.

The process would be:

Allocation Enhancements

- Users can create a purchase order for materials and associate the item to just a work order (leave the line # blank on the PO line).

OR

- Users could create a purchase order for materials and associated the item to just a Job # (new column on the PO lines).

- Transfers would be enhanced to allow users to transfer to just a Work Order (no line #) or just a Job #.

  - I believe the current transfer module will not allow transfer to just a header without specifying the detail as well so this would need to be adjusted to allow for this.

- Adjustments would also need to be modified to handle this scenario.

Consumption Enhancements

- The core logic for consumption of inventory remains unchanged – the first thing the system would do is attempt to consume what is directly associated to the work order line(s).

- After completing the above consumption attempt, the system would determine if more inventory is required to build the item in question. If there is, then the system would look to the WO header.

  - If inventory is found at the header level, the system would create an automatic approved transfer to move the items and qty of those items to the Detail Line.

  - The system could then redo the WO completion as per core

- After the completion of the above, if there is still more inventory required to build the item in question, the system would now start to look for inventory allocated to the job # (if there is a job # for that work order).

  - As above, the system would create an automatic transfer to move materials from the job to the WO + Line detail that is completing.

NOTE: we are attempting to use all the core features of OrderStream with just adding in automatic transfers of materials.

- If after all the above is completed and there is still inventory required, the system would warn/inform the user that there is insufficient inventory for work order completion.

  - This would be the same process in core that warns the user that there is insufficient inventory.

NOTE:

The above process will cause 2 possible inventory issues.

- Left over materials associated to a WO Header

    - To handle this, when the last WO line is being closed and that closure would deem the entire WO as completed, the system must consume all remaining inventory associated to the WO header.

    - This may result in the last line being completed to have an extreme cost variance between standard and actual. However, the reality is that the materials where used at some point on that WO. So the costs for the WO will be correct, just not at a item by item level.

    - The system would need to prompt the user to let them know that all excess materials are going to be consumed and if they would like to continue or not.

- Left over materials associated to a JOB

    - The same process would exist here.

    - If a WO is being completed and that will indicate that the WO is complete and there are no other open WO’s on the JOB, the user would be prompted.

    - In this scenario however, the user needs the ability to tell it to not consume the remaining inventory associated to the JOB.

      - The reason for this as that there may be more WO’s coming but just don’t exists yet.

      - Archmill will be responsible to correct the inventory in this case.

Enhancement 3 – Order BOM Comparison + Matreq

Bills of materials evolve over time. This possess a challenge in that materials may be purchased/received/produced that are suddenly no longer required or have the wrong qty.

In addition, changes to the bom require insight as to where the materials are in their respective processes (on order, complete, received…) prior to making changes to the boms.

To support this, a detailed search is required to be added to both the Job Costing module as well as the sales order module.

The idea is that from:

- Job Costing

  - The search should show a consolidated view of all sales order boms.

  - It would show if the item is a buy/make/stock item.

  - It would show the related status meaning matreq/PO/WO/Received/Completed/InventoryQty……

- Sales Order

  - Like the job costing version, however it would be filtered to just the line items on that particular sales order.

Colour coding would be required to help identify issues.

- RED on item = the item is on PO/WO/Inventory but is not required.

- RED on Qty = 0 qty exists for the item (on po, wo, in inventory)

- YELLOW on qty = some inventory exists for the item.

- GREEN on qty = all inventory exists and is either allocated or in stock (non-stock items vs stock items).

Ideally, this search would have tabs on the bottom in that clicking the parent search item would allow the users to see more details such as the PO, Receipts, WO completions, Inventory on hand.

Along with this, the ability to generate a MATREQ from this search is required. This will allow the users to see all line items on a job or sales order, filter the components and then send them to matreq as needed. This would effectively remove the requirement for selective Matreq.

User Roles and Responsibilities

Interactions with Other Systems

- Routing Family Groups/Consolidation Groups

  - This enhancement would be required and delivered so that they can test this process properly. This is where they are able to “tag” items (make items only) to a routing family.

- Production Rollout Considerations

  - Items would need to be setup in advance to have Consolidation Groups/ Routing Families

Terminology

Consolidation Group – this would be a value that is used when consolidating sales orders to work orders. For example: Room, Truck, Product etc. This does not refer to the labour. It only exists as the first level of grouping items. Routing families would then be optionally applied to consolidation groups.

EXAMPLE:

We have a consolidation group called Cabinets. It does not have a routing family. However, it allows us to take line items from the sales order and group them together. Within this consolidation group, we can then have more consolidated groups to represent the sub assemblies we would like to build.

Routing Family – A common routing sequence that many parts use. For example, a value of “SH-PRE” would include CNC and Edgebanding. Routing Families are used to group parts onto Sub Work Orders

Part II – Flow Chart

Part II – Functional Requirements

Statement of Functionality

- Early Sub Work Order Generation / Consolidation Process

  - Enhance the work order generator in that

    - It allows for a SQL query to control it (ability to add in custom columns of data) for all “panels”

    - Add a screen to the bottom that would show the subassemblies needed for selected line items from the top search (work order generator). Only show the make items.

    - Ensure that the subassembly screen can be controlled by a SQL query so that custom columns can be added as needed.

    - Ensure that when users select a sub assembly to make a work order for, that if a consolidation group exists, the windows on the bottom right will update to show the consolidated items.

  - Enhance the system in that inventory can be allocated to just a work order without a line item.

  - Enhance the system in that inventory can be allocated to just a Job.

- Inventory allocation/consumption

  - Enhance the inventory consumption process at work order completion in that if insufficient inventory is found against a work order line, the system looks for inventory allocated to the work order and then the job in order to fulfil its requirements.

  - Modify the system in regards to the work order being closed and it is the only one left associated to a job, but materials is still allocated to that job.

    - System would prompt the user to consume all remaining inventory or to leave it associated to the job.

- BOM Comparison with Matreq

  - Provide a search that exists in Job Costing and Sales Orders that allows users to fully see the boms and the materials within them and determine where those items are in regards to processing.

  - From this search, provide the ability for users to filter the boms and generate matreq for buy non-stock items.

    - Note that if the total requirements have been met (all qty sent to matreq, the system should not allow for additional matreqs at this point).

      - Users could manually add items to the matreq or PO if they have to do replacement part ordering.

Part III – Change Order Details

| Date | Enhancement | Requested By | Notes | Priority | Release Status |
| --- | --- | --- | --- | --- | --- |